Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 JUNE 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Online Complaint Registration System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As a user, I can register into the application | 2 | High | Team |
| Sprint-1 | User Management | USN-2 | As a user, I can login using email and password | 2 | High | Team |
| Sprint-1 | Complaint Management | USN-3 | As a user, I can lodge a complaint | 3 | High | Team |
| Sprint-2 | Complaint Management | USN-4 | As a user, I can track complaint status | 2 | High | Team |
| Sprint-2 | Officer Management | USN-5 | As an officer, I can view assigned complaints | 2 | Medium | Team |
| Sprint-2 | Officer Management | USN-6 | As an officer, I can update complaint status | 3 | High | Team |
| Sprint-3 | Admin Management | USN-7 | As an admin, I can approve officers | 2 | Medium | Team |
| Sprint-3 | Admin Management | USN-8 | As an admin, I can assign complaints to officers | 3 | High | Team |
| Sprint-4 | Feedback Management | USN-9 | As a user, I can submit feedback | 2 | Medium | Team |
| Sprint-4 | Dashboard Management | USN-10 | As an admin, I can view dashboard statistics | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 26 May 2026 | 31 May 2026 | 7 | 31 May 2026 |
| Sprint-2 | 7 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 7 | 06 Jun 2026 |
| Sprint-3 | 5 | 6 Days | 07 Jun 2026 | 12 Jun 2026 | 5 | 12 Jun 2026 |
| Sprint-4 | 5 | 6 Days | 13 Jun 2026 | 18 Jun 2026 | 18 Jun 2026 | 18 Jun 2026 |

Velocity:

Velocity is a measure of the amount of work completed by the development team during a sprint. It is calculated based on the total story points completed within a specific time period. In the Online Complaint Registration & Management System project, velocity helps estimate future sprint capacity, monitor team productivity, and ensure timely delivery of project features.

Formula:

Average Velocity (AV) = Total Story Points Completed / Sprint Duration (Days)

Example:

Total Story Points Completed = 24    Sprint Duration = 24 Days

Average Velocity = 24/24 = 1 Story Points per Day

Burndown Chart:

A burndown chart is a graphical representation of the remaining work versus time during the development of the Online Complaint Registration & Management System. It helps the team monitor sprint progress, track completed user stories, and ensure that project milestones are achieved within the planned schedule. The chart provides visibility into project performance and helps identify delays early in the development process.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts